# PrepSense v2.0 - Project Development Plan

Team Members: Ashwin & Sabreen

Objective:
Build PrepSense completely from scratch using a modular, production-style architecture. The previous HOD project will only be used as a reference for ideas, not as the implementation base.

## Vision

PrepSense is an AI-powered adaptive interview platform that conducts complete mock interviews, uses LLMs for questioning, Speech-to-Text for listening, Text-to-Speech for speaking, computer vision for confidence analysis, adaptive planning, memory, and detailed reporting.

## Technology Stack

Frontend: Next.js 15, React 19, TypeScript, Tailwind CSS, shadcn/ui, Framer Motion

Backend: FastAPI

Database: PostgreSQL + Prisma ORM

AI: Qwen3 (Ollama), Faster-Whisper, Kokoro TTS, MediaPipe, DeepFace

RAG: LangChain + FAISS

Deployment: Docker + Vercel + GPU server

## Development Phases

Phase 0 - Architecture & folder structure

Phase 1 - Authentication

Phase 2 - Landing Page

Phase 3 - Dashboard

Phase 4 - Resume Module

Phase 5 - Interview Room UI

Phase 6 - Backend APIs & Database

Phase 7 - Memory Agent

Phase 8 - Planner Agent

Phase 9 - Interviewer Agent

Phase 10 - Evaluator Agent

Phase 11 - Whisper Integration

Phase 12 - Kokoro TTS

Phase 13 - MediaPipe + DeepFace

Phase 14 - Reports & Analytics

Phase 15 - Testing & Deployment

## Suggested Team Split

| Module | Ashwin | Sabreen |
| --- | --- | --- |
| Architecture | Lead | Review |
| Frontend | Lead | Assist |
| Backend | Lead | Testing |
| Resume Module | Assist | Lead |
| Authentication | Shared | Shared |
| Reports | Shared | Shared |
| Documentation | Review | Lead |
| Testing | Shared | Shared |

## Development Rules

Do not build the entire project in one AI prompt.

Build one module at a time.

Keep reusable components.

Use Git from day one.

Document each completed phase.

Integrate modules only after individual testing.

## Immediate Next Steps

Finalize architecture

Create UI/UX design

Create repository

Build authentication

Continue phase-by-phase